Standards Minutes Format

|  |  |
| --- | --- |
| **Meeting:** | *Revisione RAD e SDD* |
| **Date:** | 7/12/2017 |
| **Location:** | Lab Turing |
|  |  | |
| **In Attendance:** | Andrea Montefusco, Marino Iannacchero, Simona Santoro | |
|  |  | |
| **Absent:** | Nessuno | |
|  |  | |
| **cc.:** | *Andrea De Lucia,*  *Rita Francese* | |
|  |  | |
| **Next Meeting :** | 11/12/17 | |

**Item Category:** A - action D - decision R - action rolled over

C - complete N – note

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **0.** | **Review Previous Minutes** | **A/C/D**  **N/R** | **Person** | **Date**  **Req'd** | **Original Clearance Date for Rolled over actions** |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **1.** | **Revisione RAD** | **A/C/D**  **N/R** | **Person** | **Date**  **Req'd** | **Original Clearance Date for Rolled over actions** |
| **1.1** | Revisione requisiti funzionali, scenari e casi d’uso | N |  |  |  |
| **1.2** | Revisione use-case diagram, class diagram e sequence diagram. | N |  |  |  |
| **1.3** | Revisione activity diagram | N |  |  |  |
| **1.4** | Revisione mock-up | N |  |  |  |
| **1.5** | Rimozione State Chart Diagram | D |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **2.** | **Revisione SDD** | **A/C/D**  **N/R** | **Person** | **Date**  **Req'd** | **Original Clearance Date for Rolled over actions** |
| **2.1** | Revisione data management | N |  |  |  |
| **2.2** | Revisione component diagram e deployment diagram | N |  |  |  |
| **2.3** | Revisione Design goals e boundary conditions | N |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **3.** | **Assegnamento task** | **A/C/D**  **N/R** | **Person** | **Date**  **Req'd** | **Original Clearance Date for Rolled over actions** |
| **3.1** | Modifica Requisiti funzionali, scenari e casi d’uso | A | AM | 11/12/2017 |  |
| **3.2** | Modifica Use-case diagram, class diagram e sequence diagram. | A | AM | 11/12/2017 |  |
| **3.3** | Modifica Activity diagram | A | MI | 11/12/2017 |  |
| **3.4** | Modifica Mock-up | A | SS | 11/12/2017 |  |
| **3.5** | Rimozione State Chart Diagram | A | SS | 11/12/2017 |  |
| **3.6** | Modifica Data Management | A | MI | 11/12/2017 |  |
| **3.7** | Modifica Component Diagram e Deployment Diagram | A | SS | 11/12/2017 |  |
| **3.8** | Modifica Design goals e boundary conditions | A | AM | 11/12/2017 |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **…** | **Next meeting** | **A/C/D**  **N/R** | **Person** | **Date**  **Req'd** | **Original Clearance Date for Rolled over actions** |
| **….** | 11/12/17 |  |  |  |  |

## Allegati